AI-Order  |  Conversational Shopping Assistant

Search Speed: Results

Measurements, live database comparison, and acceptance.

Prepared by: Abad Naseer

Project: AI-Order (SmartMarket) conversational shopping assistant

Environment: Development, dev.agent.fordev.fun

Catalog size at time of measurement: 25,631 products

# Search speed

Measured in the same process, same machine, same catalog

| Query | Results | Before | After | Faster by |
| --- | --- | --- | --- | --- |
| milk | 410 | 6,558 ms | 6.50 ms | 1,009x |
| chicken breast | 493 | 6,509 ms | 6.91 ms | 942x |
| cheese | 1,149 | 6,428 ms | 11.11 ms | 579x |
| bread | 580 | 6,701 ms | 7.47 ms | 896x |
| eggs | 135 | 6,434 ms | 4.58 ms | 1,405x |
| orange juice | 809 | 6,437 ms | 8.94 ms | 720x |
| frozen pizza | 1,056 | 6,645 ms | 10.43 ms | 637x |
| greek yogurt | 399 | 6,442 ms | 6.19 ms | 1,042x |
| cheapest eggs | 2,855 | 6,444 ms | 26.91 ms | 240x |
| best deal on coffee | 2,928 | 6,468 ms | 27.33 ms | 237x |
| Median |  | 6,456 ms | 8.21 ms | 787x |

# Live database

The same benchmark against production, read-only

|  | Local copy | Live database |
| --- | --- | --- |
| Before | 6,456 ms | 20,105 to 23,428 ms |
| After | 8.2 ms | 7 to 110 ms |
| Faster by | 787x | 196x to 3,339x |

The old route pulled enough data that the remote server dropped the connection during the test. That cannot happen now.

# Whole message, over the API

| Message | Before | After | Rows read before | Rows read after |
| --- | --- | --- | --- | --- |
| milk | 15.16 s | 4.01 s | 25,701 | 2 |
| chicken breast | 13.65 s | 3.70 s | 25,701 | 2 |
| cheese | 11.38 s | 0.22 s | 25,701 | 2 |
| cheapest eggs | 9.75 s | 0.33 s | 25,701 | 2 |
| add milk | 6.37 s | 0.05 s | 25,704 | 5 |

The spread in the "after" column is the AI phrasing step, not the search. Search contributed under 30 ms in every case.

# Results are identical

10 of 10 queries verified

Compared: number of results, product order, relevance scores, names, prices, stock, photos and store.

# Acceptance

| Criterion | Status |
| --- | --- |
| Search at least 10x faster | Met. 787x |
| Same products, order and scores | Met. 10 of 10 |
| No wait for the AI model after a restart | Met |
| Restarting causes no downtime | Met. Site answers in 0.3 s |
| Catalog cannot go stale after an import | Met. Rebuild is automatic |
| Memory acceptable on the current server | Met. 77.5 MB of 1.9 GB |
| One-step rollback exists | Met. One setting, no redeploy |
| Chat, cart and checkout unaffected | Met. Re-tested end to end |

# Check it yourself

| What | How |
| --- | --- |
| Index status | Open https://dev.agent.fordev.fun/health |
| Feel the speed | Use the chat at https://dev.agent.fordev.fun/chat |
| Which route a search took | `sudo journalctl -u aiorder -f \ |
| Prove results are identical | .venv/bin/python benchmark_search.py --parity |
| Re-measure the speed | .venv/bin/python benchmark_search.py --compare --repeat 3 |
| Test the live database | .venv/bin/python benchmark_live_db.py --queries 4 --repeat 2 |

Stop the service before running the benchmarks. They load their own copy of the model and catalog, and the development server has 1.9 GB of memory.

Raw data for every number above is in docs/speed-optimization/baseline/ and results/.